# Slab Worthy — Master To-Do List

Updated: March 4, 2026 (Session 76) Target: GalaxyCon San Jose Alpha Launch — Aug 21-23, 2026 (~24 weeks out) Soft Launch: July 21, 2026 (~20 weeks out) Solo Founder: Mike Berry — estimates assume ~15-20 hrs/week on Slab Worthy

Estimation notes:

- Claude coding sessions: estimated at 2x speed (we consistently deliver faster than expected)

- ⏱ = estimated session time (Claude + Mike working together)

- 👤 = Mike-only time (testing on devices, business tasks, manual work)

- 🔗 = dependency on another task

- ⚠️ = testing-heavy (may take longer — depends on Mike's device time)

## ✅ DONE (Session 64-76)

- [x] Marketplace prep modal photo fix — Session 76: Fixed photo URLs in marketplace modal using wrong property names (mpComic.front_image → mpComic.photos.front). Photos now display correctly for Whatnot, Mercari, Facebook, Heritage, and all other prep platforms.

- [x] Multi-platform selling prep (Whatnot + 7 platforms) — Session 76: Full marketplace prep modal with AI-generated content, platform-specific descriptions/notes/pricing, copy-to-clipboard for each field, photo download grid. Supports Whatnot, Mercari, Facebook Marketplace, Heritage Auctions, ComicConnect, MyComicShop, COMC, Hip Comics.

- [x] Deploy + verify eBay username — Deployed Session 75 fix (commerce.identity.readonly scope). Username now displays correctly after OAuth reconnect.

- [x] Pick + deploy favicon — Favicon selected and deployed across all 17 HTML pages.

- [x] Test fixed-price draft listing — Fixed-price draft flow confirmed working.

- [x] CGC pricing update — Updated to current 2026 pricing, no longer hardcoded.

- [x] AI grading consistency improvements — Grading results more stable, still worth periodic testing.

- [x] First successful eBay listing published! — Session 74: Fixed grade type crash (numeric grades like 8.5 crashed .upper()), added NUMERIC_TO_LETTER mapping for all CGC grades. Fixed eBay URL policy violation (removed external URL from description). Added KEY ISSUE detection in listing titles. Synced frontend editable title to backend. Fixed OAuth callback redirect to account.html. Added eBay Identity API username fetch. Fixed closeUserMenu null reference.

- [x] eBay listing image upload fixes — Session 73: Fixed photo URL mismatch (currentComic.photos.* vs flat properties). Fixed CORS by switching to server-side R2 proxy fetch. Added sell.marketing OAuth scope. Added disconnect endpoint + Connected Accounts UI to account.html.

- [x] Test sidebar + footer across all pages ✅ Session 73

- [x] eBay OAuth + listing bug fixes — Session 72: Fixed connectToEbay() missing JWT header (was bare window.location.href → now fetches auth URL with Bearer token then redirects). Fixed image upload mismatch (FormData → base64 JSON frontend, added base64 decode in backend). Fixed stale CollectionCalc branding in ebay_listing.py (4 references → Slab Worthy). Updated eBay Developer Portal RuName callback URLs to collectioncalc-docker.onrender.com.

- [x] Shared sidebar component (js/sidebar.js) — Session 71: Extracted sidebar into single source of truth. All 6 auth pages (dashboard, app, collection, account, admin, signatures) now use shared component. sw- prefixed CSS, auto-detect active page, admin-conditional items. ~400 lines removed from dashboard.html.

- [x] Logged-in dashboard with collapsible sidebar — Session 70: New dashboard.html as post-login landing page. Collapsible sidebar nav (remembers state), real portfolio stats from collection API, top 5 most valuable comics, market movers (sample data), empty state, mobile drawer nav. Login redirect updated.

- [x] SVG favicon — Session 70: Created favicon.svg (purple/gold SW), added to all 17 HTML pages.

- [x] README.md rewrite — Session 70: Was still "CollectionCalc/SQLite/portfolio project". Now accurately documents Slab Worthy.

- [x] Sortable collection columns — Session 69: All list view columns (Title, Year, Issue, Grade, FMV, My Valuation) are clickable to sort ascending/descending with arrow indicators.

- [x] Optimistic delete UI — Session 69: Collection delete now removes row instantly (150ms fade), API fires in background. Rollback on failure with toast notification.

- [x] Smart delete confirmation — Session 69: Custom modal with "Don't show this warning again" checkbox replaces browser confirm(). Preference stored in localStorage.

- [x] Fix collection delete FK cascade — Session 69: SAVEPOINT-based cascade delete handles FK constraints across comic_registry, sighting_reports, match_reports tables.

- [x] Documentation overhaul — Session 69: Rewrote DATABASE_PRODUCTION.md (16 tables), ROUTE_MAPPING.md (87 routes), updated COMIC_REGISTRY_SCHEMA.md + API_REFERENCE.md.

- [x] Signature image delete visibility — Session 69: Made per-image delete button always visible (was hidden behind hover).

- [x] Auction price validation — Session 69: Client-side validation for price relationships (reserve > start, BIN > reserve).

- [x] Signature page deletion — Session 69: Added "Delete Creator" button + backend DELETE endpoint. Cascading delete removes all reference images.

- [x] eBay auction listing support — Session 69: Added Fixed Price / Auction format toggle to listing modal. Auction fields: starting bid, duration (1-10 days), reserve price, Buy It Now. Backend + route + UI all updated. Backward compatible.

- [x] Push Session 65 code — Done by Mike.

- [x] Homepage Sign In / Sign Up — Session 68b: Added top-right auth nav to hero (Option A). Gold "Sign Up" pill + "Sign In" text link. Zero impact on hero layout.

- [x] Valuation endpoint upgrade — Session 68b: Applied premium analysis methodology to /api/sales/valuation. Replaced arithmetic mean with median + 5% outlier trimming + bootstrap 95% CI. All existing response fields preserved, new ci_95_low/ci_95_high additive. No frontend changes needed.

- [x] Signed premium analysis engine — Session 68: Professional-grade methodology with time-windowed comps (±90 days), log-transform geometric mean, bootstrap 95% CI, percentile outlier trimming. Result: signing adds +40-57% to value, 95% CI [+27%, +59%], 72% positive. Deployed and tested on production.

- [x] Title year extraction (collision fix) — Session 68: Added title_year column, server-side SQL backfill (62.5% coverage), collisions dropped from hundreds to 4. Deployed and migrated.

- [x] Signature matching system v1 — Session 68: Reference DB (23 artists, 97 images), Flask blueprint (4 endpoints), standalone CLI matcher, production test suite. Deployed and verified.

- [x] Title normalizer backfill — Session 68: 376 NULLs all edge cases (lot numbers, non-comics). Not actionable.

- [x] Upgrade valuation on grading results — Session 67: Switched from grade-blind /api/sales/fmv to grade-specific /api/sales/valuation with interpolation, fallback estimates, confidence indicator

- [x] Grading flow polish — Session 67: Confirmed all items done (delay removed S66, instructions not needed, Grade Another already exists, valuation now wired)

- [x] Fix AI grading inconsistency — Session 66: Rebuilt from holistic to structured 8-category scoring. New grading_engine.py, /api/grade endpoint, multi-run support. Unit tests passing.

- [x] File signature identification patent — Application # 63/990,743, Feb 25, 2026

- [x] Push Session 64 code — Waitlist pages, confirmation flow

- [x] Test all waitlist pages on production — All 4 passing

## P0 — THE CREDIBILITY FIX ✅ COMPLETE

If someone grades the same comic twice at your booth and gets different numbers, nothing else matters.

- [x] ~~Fix AI grading inconsistency~~ ✅ Session 66 (improved further by Session 76)

- [x] ~~Update hardcoded CGC grading costs~~ ✅ Updated to 2026 pricing

- [x] ~~Push Session 65 code~~ ✅ Done

## P1 — COLLECTION & SELLING TOOLS (Weeks 3-6, March)

Make the collection page a selling powerhouse. Grade → value → list → sell.

### Product

- [x] ~~eBay auction listing support~~ ✅ Session 69

- [x] ~~Signature page deletion~~ ✅ Session 69

- [x] ~~Test sidebar + footer across all pages~~ ✅ Session 73 (confirmed working)

  - Sidebar renders correctly on all 6 auth pages (dashboard, app, collection, account, admin, signatures)

  - Collapse/expand works and persists across page navigations

  - Active page highlighting correct on each page

  - Admin-only items hidden for non-admin users

  - Mobile drawer works on <900px

  - Footer still renders on all public pages (index, login, faq, pricing, about, contact, etc.)

  - No CSS conflicts or layout breaks

- [x] ~~eBay listing end-to-end test~~ ✅ Session 74-76

  - ✅ OAuth flow working (Session 72)

  - ✅ Image upload via R2 proxy working (Session 73-74)

  - ✅ Fixed-price publish working — first listing live! (Session 74)

  - ✅ KEY ISSUE detection in titles working (Session 74)

  - ✅ AI description generation working (Session 74)

  - ✅ eBay username fixed (Session 75-76) — commerce.identity.readonly scope added, deployed, verified

  - ✅ Fixed-price draft listing tested (Session 76)

  - 🔜 Test auction listing (all field combos) — remaining item

- [x] ~~Multi-platform selling prep (Whatnot + 7 platforms)~~ ✅ Session 76

  - ✅ Marketplace prep modal built — AI-generated content per platform

  - ✅ 8 platforms: Whatnot, Mercari, Facebook, Heritage, ComicConnect, MyComicShop, COMC, Hip Comics

  - ✅ Copy-to-clipboard for title, description, notes, pricing

  - ✅ Photo download grid for re-uploading to platforms

  - ✅ Photo bug fixed (Session 76) — was using flat props instead of nested photos object

- [ ] Marketplace prep field population testing 👤⏱ 30 min ← RESUME HERE

  - Photo fix deployed but needs live testing on production

  - Verify AI content generation populates all fields for each platform

  - Test Copy All button produces correct clipboard content

  - Test auction listing (all field combos)

  - 🔗 Needs deploy of Session 76 code

### Testing ⚠️

- [ ] Valuation endpoint testing 👤⏱ 1 session

  - 12-case test plan (grade-specific FMV with slabbing ROI)

  - 🔗 Depends on: CGC cost update

- [x] ~~Run title normalizer backfill~~ ✅ Session 68

- [ ] Mobile testing (full grading flow) 👤 2-3 hours across devices ⚠️

  - Grading, collection, pricing, verify on real phones (Android + iOS)

  - 🔗 Depends on: grading flow polish

- [ ] Live Slab Guard registration test 👤⏱ 1 session ⚠️

  - Register comic on production, verify fingerprinting

  - 🔗 No blockers

## P2 — LAUNCH PREP (Weeks 7-16, April-June)

Build the moat and fill the pipeline. This is where Slab Worthy goes from "demo" to "product."

### Product

- [ ] Integrate photo authenticity into Slab Guard ⏱ 1-2 sessions

  - Wire photo_authenticity.py into registration endpoint

  - Store scores in DB, add to admin dashboard

  - Challenge flow for suspicious uploads

  - 🔗 Depends on: Live Slab Guard registration test

- [ ] Signature identification v1 — testing & tuning ⏱ 1-2 sessions

  - ✅ Reference DB built (23 artists, 97 images)

  - ✅ API endpoints built + deployed (match, db-stats, signed-sales, premium-analysis)

  - ✅ Test suite built (test_signature_matcher.py)

  - ✅ Title year collision fix deployed + migrated (62.5% year coverage)

  - ✅ Premium analysis engine deployed: time-windowed, log-transform, bootstrap CI

  - ✅ Baseline results: +40-57% premium, 95% CI [+27%, +59%], 72% positive

  - Remaining: run cross-validation, tune confidence thresholds, per-creator premiums (need more data)

  - 🔗 Depends on: Mike collecting 5 more priority artists

- [ ] Sell Now Alerts v1 ⏱ 2 sessions

  - When incoming eBay sale exceeds FMV by >25%, alert users who own that title

  - Email + in-app badge on My Collection

  - Killer feature nobody else has

  - 🔗 Depends on: valuation endpoint working + data ramp

- [ ] Data collection ramp 👤 ongoing

  - More eBay/Whatnot sales for better valuations

  - Focus on GalaxyCon-relevant titles (popular at conventions)

  - No dependencies — can run anytime

- [ ] Email drip for waitlist ⏱ 1 session

  - 3-4 email sequence to keep waitlist warm pre-launch

  - Send every 3-4 weeks: feature previews, behind-the-scenes

  - 🔗 Depends on: having waitlist signups (start after marketing push)

- [ ] Test Haiku 4.5 for extraction ⏱ 1 session

  - Run against 10-20 reference comics vs Sonnet

  - If quality is adequate, massive cost savings on API calls

  - No dependencies

- [ ] Automated CGC price checker + admin approval ⏱ 2-3 sessions

  - Weekly scheduled job scrapes CGC fee page, compares to stored config

  - DB table pricing_config for active prices + pending proposals

  - Admin dashboard "Pricing Updates" tab with approve/reject buttons

  - On approval, swaps active config; rejected = discarded

  - Low urgency — CGC changes prices ~once/year (last: Jan 2026)

  - 🔗 No blockers

### Testing ⚠️

- [ ] Session 59 test plan 👤⏱ 2-3 sessions ⚠️

  - ~40 of 47 tests still formally untested

  - Auth, billing, grading, collection, fingerprinting

  - 🔗 Depends on: grading consistency fix (many tests involve grading)

- [ ] End-to-end grading accuracy test 👤⏱ 1-2 sessions ⚠️

  - Grade 10+ comics with known CGC grades, compare

  - This IS the calibration test suite

  - 🔗 Depends on: grading consistency fix

- [ ] Stripe billing flow on mobile 👤 1-2 hours ⚠️

  - Checkout, plan upgrade, customer portal on real devices

  - No code dependency, just needs Mike's time

- [ ] PWA testing 👤 1-2 hours ⚠️

  - Install via "Add to Home Screen" on Android and iOS

  - Test offline behavior

  - 🔗 Depends on: offline fallback feature

### Business

- [ ] LLC formation 👤 1-2 weeks (paperwork + processing)

  - Needed before: accepting real payments, assigning patents

  - 🔗 Blocks: Stripe going live, patent assignment

- [ ] Review & approve white paper 👤 1-2 hours

  - Line-by-line review of SlabGuard_WhitePaper_DRAFT.docx

  - 🔗 No blockers

## P3 — PRE-LAUNCH MARKETING (Weeks 17-21, June-July)

Don't market early — wait until the product is polished. Then push hard for 4 weeks before soft launch.

- [ ] SEO / content marketing ⏱ 2-3 sessions

  - Blog posts: "Is my ASM #300 worth grading?" powered by real sales data

  - Start 6-8 weeks before July 21 soft launch

  - 🔗 Depends on: valuation + grading working reliably

- [ ] Social media presence 👤⏱ 1 session to set up, then ongoing

  - Instagram, Twitter/X, TikTok — batch content creation

  - Convention-focused: "We'll be at GalaxyCon" campaign

  - 🔗 Depends on: having polished demo screenshots/video

- [ ] Competitive positioning pages ⏱ 1 session

  - "Slab Worthy vs CLZ" and "Slab Worthy vs ComicSnap"

  - 🔗 Depends on: product being feature-complete

- [ ] Landing page polish ⏱ 1 session

  - For organic traffic and post-announcement Googlers

  - Shareable white paper link

  - 🔗 Depends on: white paper approved

- [ ] Google Play Store production 👤 1-2 hours

  - Promote TWA from Internal Testing

  - 🔗 Depends on: mobile testing passing

## P4 — BOOTH-READY DEMO & GALAXYCON LOGISTICS (Weeks 17-25, June-August)

The GalaxyCon pitch loop: scan QR → sign up → grade a comic → see value → wow.

### Booth Demo

- [ ] Booth demo mode ⏱ 1 session

  - Cached/pre-loaded results for repeat demos (save API costs)

  - Skip non-essential steps

  - 🔗 Depends on: grading flow polish

- [ ] Sign-up/onboarding under 60 seconds ⏱ 1 session

  - QR scan → minimal form → first grade

  - GalaxyCon-specific booth codes

  - 🔗 Depends on: grading flow polish

- [ ] Offline fallback ⏱ 1 session

  - Graceful handling when convention WiFi drops

  - Queue submissions, show cached results

  - 🔗 Depends on: demo mode

### Logistics

- [ ] Booth materials 👤⏱ 1 session + print time

  - QR codes, flyers, signage, demo script

  - Landing page redirect for convention signage

  - 🔗 Depends on: final product URL/flow confirmed

- [ ] Equipment & setup 👤 shopping + prep

  - iPad/phone stand, power bank, signage, backup phone

  - 🔗 No blockers — can buy anytime

- [ ] Demo script & training 👤⏱ 1 session

  - 60-second pitch, FAQ card, edge case handling

  - 🔗 Depends on: demo mode working

- [ ] New booth/beta codes ⏱ 30 min

  - Generate GalaxyCon-specific codes

  - 🔗 Depends on: sign-up flow finalized

## P5 — TECH DEBT & NICE-TO-HAVE (As Time Permits)

### Bugs to Fix

- [x] ~~eBay OAuth callback redirect~~ ✅ Session 74 — now redirects to account.html

- [ ] eBay username shows as "user" ⏱ 15 min — Backend backfill + frontend key fix (data.ebay_username) deployed in Session 74 but still showing "user". May need disconnect/reconnect to trigger Identity API call, or scope may be missing. Code is in place — just needs debugging.

- [ ] Comic identification bug ⏱ 1 session — Ghost Rider reboot vs original

- [ ] Auto-rotation steps 2-4 ⏱ 30 min — Code added but not working

- [ ] Single-page upload missing extraction ⏱ 30 min — Front photo doesn't call API

- [ ] Cover not displaying ⏱ 30 min — Iron Man #200 in collection

### Features (Post-Launch)

- [ ] Grade report sharing/export (shareable link or PDF)

- [ ] Batch grading (multiple comics per session)

- [ ] Price alerts (notify when comics hit thresholds)

- [ ] Second opinion mode (run extraction twice, compare)

- [ ] Slab label valuation adjustments (signature series, restored, etc.)

- [ ] Two-factor authentication

- [ ] Multi-vertical expansion (baseball cards, coins, sneakers)

- [ ] Add display_name to /api/auth/me (replace email-derived name)

- [ ] Backend trending endpoint for Market Movers panel (real ebay_sales data)

## Critical Path Visualization

WEEKS 1-2 (P0):

Fix grading consistency ──┐

Update CGC costs ─────────┤

Push code ────────────────┘

│

WEEKS 3-6 (P1):            ▼

eBay auction support ✅    Sig page deletion ✅

eBay e2e testing ⚠️ 🔜    Whatnot prep tool

Mobile testing ⚠️

│

WEEKS 7-16 (P2):           ▼

Photo auth integration    Sell Now Alerts

Signature ID v1           Data ramp (ongoing)

Session 59 tests ⚠️      LLC formation 👤

Grading accuracy ⚠️      Haiku 4.5 test

│

WEEKS 17-21 (P3):          ▼

SEO/blog content          Social media push

Landing page polish       Google Play production

│

WEEKS 17-25 (P4):          ▼

Demo mode ──► Offline     Booth materials

Onboarding flow           Demo script + codes

│

▼

┌─────────────────────────────────┐

│  JULY 21: SOFT LAUNCH          │

│  AUG 21-23: GALAXYCON SAN JOSE │

└─────────────────────────────────┘

## Summary

| Phase | Items | Est. Sessions | Calendar | Status |
| --- | --- | --- | --- | --- |
| P0 — Credibility Fix | 3 | 2 sessions | Weeks 1-2 | ✅ DONE |
| P1 — Collection & Selling | 4 | 3 sessions + testing ⚠️ | Weeks 3-6 | 🔄 ~90% done |
| P2 — Launch Prep | 12 | 10 sessions + device testing ⚠️ | Weeks 7-16 | Upcoming |
| P3 — Marketing | 5 | 5 sessions | Weeks 17-21 | Upcoming |
| P4 — Booth Demo + GalaxyCon | 7 | 5 sessions + shopping 👤 | Weeks 17-25 | Upcoming |
| P5 — Tech Debt | 4+7 | As time permits | Anytime | Ongoing |
| Total remaining | ~30 | ~20 sessions | 24 weeks | On track |

Solid progress. P0 complete, P1 nearly wrapped. Remaining P1 items: live-test marketplace prep fields + test auction listing. Then it's on to P2 launch prep.